Curio Dashboard — Roadmap & Pending Items

Himlahar Harvests Pvt Ltd · 14 October 2026

Shared with: Tabish, Mozam, Sahil, Faraaz

# 1. Current state

The dashboard at dashboard.curiolifestyle.com is live and in daily use. Zoho (books + inventory) auto-syncs. Shopify + Meta Ads auto-sync every 6 hours. Promoter app and employee check-in app feed MT and attendance in real time. Four channels remain partially manual: Blinkit secondary sales, Amazon orders, Factory batches, and MT invoice uploads.

## Data-source status

| Status | Area | Owner |
| --- | --- | --- |
| Live | Zoho Items / POs / SOs / Invoices sync | Backend auto · 10-min cache |
| Live | Shopify orders (6-hour auto-sync) | Backend auto |
| Live | Meta Ads spend (6-hour auto-sync) | Backend auto |
| Live | Promoter check-ins + MT secondary sales | Promoter app |
| Live | Employee attendance (QR check-in) | Mobile app |
| Manual | Blinkit secondary sales (SKU + city) | Faraaz · daily from portal |
| Manual | Amazon orders + FBA inventory | CSV export · no API yet |
| Manual | Amazon Ads (weekly CSV) | Scheduler + CSV drop |
| Manual | Factory production batches | Dheeraj · Factory Entry app |
| Manual | MT invoices (upload) | Office team · PDF upload |

# 2. What we shipped today (14 Oct)

- Zoho full sync. 358 items, 19 POs, 1 SO, 656 invoices now live. Backend endpoint ?q=zoho_items / zoho_pos / zoho_sos / zoho_invoices.

- Inventory page. Live Zoho stock view with low-stock + out-of-stock flags, open POs, open SOs.

- Dispatches & Invoices page. Wired to Zoho POs + SOs (was empty).

- Customer Ledger. 656 Zoho invoices live, replaces hardcoded May-July view.

- Blinkit page. Refreshed snapshot — 12 active SKUs, 45 live cities, 262/339 darkstores holding stock.

- Blinkit Oct 1-12 secondary. Pulled from portal and pushed: ₹2.53L / 217 units across 14 SKUs.

- Monthly totals. Split into Primary + Secondary cards. Month names, not numbers.

- Sales log. Fixed JSON blob at top; Export CSV cleaned up.

- Attendance. Office + factory + promoter team merged into one page.

- Visual pass. Navy sidebar + Champagne highlights; Curio + Himlahar logos in place.

# 3. Pending — priority ordered

## P0 · Make the dashboard robust

### 3.1 Speed + reliability

The dashboard currently fires ~102 fetches to Apps Script on initial load. Cold-start = 10-15s load time.

- Add a /exec?q=bootstrap endpoint that returns everything the dashboard needs in one call. Cache 10 min server-side using Apps Script CacheService.

- Mirror to localStorage. Repeat loads show cached data instantly, background refresh in parallel.

- Retry-with-backoff on failed calls so one flaky request doesn't blank a page.

- Estimated impact: 15s → 2s initial load. <500ms on repeat loads.

Owner: dev (Mozam / Sahil). Est: 1 session.

### 3.2 Role-based logins

Replace the single shared password with per-user accounts, so finance can't see HR data, promoters only see their own page, etc.

Proposed roles:

- Owner — Tabish, Faraaz · everything

- Finance — Customer Ledger, Monthly totals, Profitability, Payments, Zoho invoices + POs

- Factory — Dheeraj · Inventory, Production, Dispatches, Factory Entry

- Sales (B2B) — B2B page, Sales log read-only, Customer Ledger read-only

- MT Ops — Modern Trade, Attendance, Shelf photos

- Channel Ops — Only their channel (Blinkit / Amazon / Shopify)

- Promoters — Existing promoter app; no dashboard access

Build approach:

- Users table in the Google Sheet: email, bcrypt password hash, role, active flag.

- Login screen → backend validates → returns a signed session token (30-day expiry).

- Frontend hides nav items + pages the role can't see (UX).

- Backend enforces per-endpoint — every /exec call checks token + role (real security). Browser-side gate alone is theatre.

- Audit log sheet: timestamp, user, action, payload — see who entered / edited / deleted what.

Owner: dev. Est: 1-2 sessions. Blocker: need final list of people + emails + roles.

### 3.3 Amazon API — not yet linked

Currently manual: CSV paste for FBA inventory, Business Report, Ads. We have 3 options:

- A. Scheduled email → parse (fastest, ~1 hour). Amazon Seller Central emails daily Business Report. Gmail trigger in Apps Script parses CSV and pushes to Sales_Amazon. No API registration needed.

- B. Amazon Ads API only (half day). Simpler than SP-API — OAuth + endpoints. Would auto-sync Sponsored Products / Brands spend.

- C. Full SP-API (2-3 sessions + Amazon approval wait). Orders, FBA inventory, settlements all live. Needs LWA app registration on Seller Central (approval can take days), AWS IAM, SigV4 signing, async report polling.

Recommendation: do A immediately for orders, start C's approval process in parallel.

Owner: dev. Blocker for A: confirm Seller Central is on this Gmail + which reports to enable.

## P1 · Clean up legacy data

Four pages still show hardcoded fallback blocks even though live data is available:

- Customer Ledger — hardcoded May-Jul 2026 Zoho export. [Live wired today — hardcoded block can be deleted.]

- Profitability — hardcoded catalog. Costing model doesn't flow from SKU_Master edits.

- MT Overview — KPIs are placeholders. Promoter check-ins + MT invoices are live but KPI tiles don't read from them yet.

- Factory batches — hardcoded sample dates. Replaced once Dheeraj starts entering via Factory Entry.

Owner: dev. Est: 1 session (combined with speed fix).

## P2 · Guard-rails on data entry

- Server-side validation of dates, SKU names, prices (not just frontend).

- Prevent duplicate submissions — e.g., same promoter check-in twice for the same shift.

- Soft-delete instead of hard-delete; recoverable from a trash tab.

- Timezone fix audit — a few places still slice toISOString, which is UTC. Replace with window._ymdLocal everywhere.

Owner: dev. Est: ongoing, piecemeal.

## P3 · Backups + health checks

- Scheduled daily copy of the Google Sheet to a dated backup file in Drive.

- Health-check endpoint pings all data sources (Zoho, Shopify, Meta, Sheets). If any one goes down, post to WhatsApp group.

- Error dashboard tab inside the sheet logging any failed syncs so we see them.

Owner: dev. Est: 1 session.

# 4. Open questions for the team

## For Tabish

- Final list of users: name + email + role for login setup (needed for P0 role-based logins).

- Is Seller Central registered under tabish.kathwari@gmail.com or a separate account? (Needed to enable Amazon option A.)

- What's the backup / disaster-recovery expectation — daily, hourly? Who gets the alert?

## For Mozam / Sahil

- Pick up P0 (speed fix) — detailed design in Section 3.1.

- Draft the Users sheet schema and session-token format for role-based auth. I'll review.

- Review the four legacy hardcoded blocks (Section P1) and estimate time to replace with live.

- Advise on Amazon SP-API vs email-parse approach — which should we invest in long-term?

## For Faraaz

- Daily Blinkit secondary sales entry starting 13 Oct (manual, until auto-sync is built — portal doesn't allow headless pulls).

- Weekly review of what landed vs. what's in the portal to catch drift.

# 5. Longer-term wishlist (not yet scoped)

- WhatsApp bot: get "daily digest" / "sales today" / "MT alerts" delivered to a group each morning.

- Mobile dashboard view (currently desktop-first). Promoter app is mobile; main dashboard isn't.

- Vendor portal: let Zoho vendors see their own PO status without logging into Zoho.

- Finance monthly close workflow — currently P&L is manual. Automate month-end snapshot + variance commentary.

- Inventory forecasting — reorder suggestions based on 28-day velocity (basic version exists; needs tuning).

Document owner: Tabish. Last updated 14 October 2026.